## Slide 1: STATUS REPORT: WEEK: 03
Md. Zillur Rahman • 12.11.2019
S. M. Foysal Ahmed • 12.11.2019

## Slide 2: Overview
Expected delivery
December 19, 2019
Recent progress
Working Platforms Sign up
Environment Set Up
The First chunk of Code

## Slide 3: Progress - Detect Face
It can detect any face in the stream
Makes a rectangular marker

## Slide 4: Progress - Identify Face
It Identifies face
Makes a rectangular marker and print the name

## Slide 5: Progress - Identify Multiple Faces
It can Identify multiple faces from the stream
Makes a rectangular marker each of face

## Slide 10: Progress - Database creation
Mysql database has been created
Connection established

## Slide 11: What happened in week 2
It was supposed implement the face detection and location in week 2
But stuck badly; there was no progress in code segment
IP camera didn't connect
This week work accelerated heavily
But still ip camera issue was not solved

## Slide 12: Goals for next week
Send the data to database using Flask and Json
UI design for web View
IP camera issue